## Slide 1: HDF4 Mapping Status and Proposal
Mike Folk, Ruth Aydt
The HDF Group
Oct. 17, 2012

## Slide 2: HDF4 Mapping - Status
Goal: Provide tools and support to ensure long-term access to EOS data via HDF4 File Content Maps

## Slide 3: Maintenance and support
Support users, diagnose & correct deficiencies
H4mapwriter releases
  July 2011 (1.0.0) first official release
  Sept 2011 (1.0.1) minor bug fixes
  Nov 2011 (1.0.2) handle empty SDS robustly
  June 2012 (1.0.3) fix issues found mapping ASDC files

## Slide 4: Verification Study (Jan-Apr 2012):
Work with DAACs to identify HDF4 map verification requirements.
Recommendations presented at Workshop and in Final Report.
  Content Map Checker tool - for automated checking.
  Retranslator Utility - for manual checking with familiar tools.
  Modular Infrastructure - production-quality platform for Checker, Retranslator, and potentially other software (e.g., Map Reader).
Notes: Content map checker:
Develop verification utility to extract object data for every Vdata, SDS, Dimension Scale, 8-bit Raster, Palette, and Attribute in Map and compare it to values read using the HDF4 library.
Retranslator utility for manual verification
Develop production-quality “HDF4 Creator” to produce new HDF4 files.
  Allows developers and scientists to use tools they are already familiar with.
  If unable to produce new HDF4 file that is “the same” from a user perspective, Content Maps are not capturing all the necessary information or the original file is ambiguous. Resolve ASAP!
Modular infrastructure would provide a framework that would simplify how these tools were deployed and could support additional tools.

## Slide 5: HDF4 Mapping - Proposal
Continue maintenance and support
Map creation
  HDF4 File Content Maps in use now – not just for preservation.
  Issues often difficult to resolve; frequently involve HDF4 library.
H4mapwriter releases planned:
  Nov 2012 (1.0.4) Fix palette mapping issue reported by GESDISC
  May 2013 (1.0.5) Based on HDF4 spring release
  Nov 2013 Bug fix release, if needed
Implement Recommended Verification Solution:
Content Map Checker tool
Retranslator Utility
Modular Infrastructure

## Slide 7: Acknowledgements
This work was supported by Subcontract number 114820 under Raytheon Contract number NNG10HP02C, funded by the National Aeronautics and Space Administration (NASA). Any opinions, findings, conclusions, or recommendations expressed in this material are those of the authors and do not necessarily reflect the views of Raytheon or the National Aeronautics and Space Administration.